# Phase 3 Plan — WhatsApp automation

## Route

Baileys sidecar (unofficial linked-device). Route A (WhatsApp Cloud API) is rejected: it can't participate in the existing group chats (Me + Michelle + cleaner), and the user's explicit requirement is that the bot only operates in visible, human-auditable chats.

## Three-step rollout

### Step 1 — Build against fake data

Everything except the Baileys link is built and tested first, using synthetic inbound messages. Zero WhatsApp risk.

Add-on changes (cleaning-tracker/app.py):

Message log in data.json: messages: [{id, timestamp, sender, group, text, parsed: bool, applied_uid: str|null, review_state: "auto"|"pending"|"ignored"}]. Backwards-compatible default (empty list).

Inbound endpoint POST /internal/whatsapp/inbound — accepts {id, timestamp, sender_jid, group_jid, text} from 127.0.0.1 only, appends to log, kicks off Haiku parse in a background thread.

Single-message Haiku parse — reuse the existing prompt, adapted to one incoming message + current booking list. Output: {booking_uid, cleaner, action: "confirm"|"decline", confidence} or null if not actionable.

Auto-apply rule — if confidence is high AND message matches a known cleaner AND references an unambiguous date → apply to booking. Otherwise → enqueue in review state pending.

Review queue UI — new tab in the calendar view listing pending messages with "Accept Haiku's suggestion" / "Ignore" buttons. Each entry shows the raw message, the sender, the inferred booking, and what would change.

Cleaner ↔ sender mapping — extend cleaners config entry structure (backwards-compatible) to optionally carry a whatsapp field. First message from an unmapped sender surfaces in the review queue asking which cleaner it is; answer is saved to config/data.

Testing harness:

A small POST /internal/whatsapp/inbound fixture script + a set of sample messages (user will supply real WhatsApp text). Exercises: plain confirmation, decline, ambiguous date, conflicting names, unmapped sender.

Verify the review queue, auto-apply thresholds, and the mapping flow before any real WhatsApp account is involved.

### Step 2 — User procures the number and account

User, not assistant:

Buy SpeakOut Wireless SIM at 7-Eleven ($25 for 365 days).

Put it in a spare/used Android phone.

Install WhatsApp Business; register with the new number; receive SMS OTP on the phone.

Set display name / photo for the bot account (e.g. "Cleaning Bot").

Nothing technical on the add-on side during this step.

### Step 3 — Wire Baileys to the supplied account

User supplies the new number/account; assistant does the integration.

New: `cleaning-tracker/sidecar/` (Node.js project)

package.json — deps: baileys (pinned), express, pino.

index.js (~150 lines):

Boot Baileys with auth state persisted to /data/whatsapp-auth/.

On first boot, emit QR to add-on logs (and surface in UI) for pairing. User scans from the bot phone's WhatsApp Business → Linked Devices.

Read-only posture: subscribe to message events, POST each to http://127.0.0.1:5000/internal/whatsapp/inbound with {id, timestamp, sender_jid, group_jid, text}.

No outbound. The sidecar does not call sendMessage in v1. If Haiku needs clarification, the review queue surfaces it in the add-on UI, not in the chat.

GET /health for the Python side to poll.

Reconnect on socket drop; persist auth-state changes.

Dockerfile:

Add Node.js 20 layer.

npm ci the sidecar.

Supervisor script starts the sidecar in background then execs Flask. If either dies the container exits so HA restarts it.

`app.py`:

GET /whatsapp/status — calls sidecar /health, surfaces connected/disconnected + last-seen in the UI.

Render the QR image in the UI when sidecar emits one (rather than making user dig through logs).

Rollout:

Deploy updated add-on to HA.

Pair bot account → Baileys.

Add bot account to one cleaner group first. Let it observe for a week with auto-apply disabled (everything goes to review queue).

Review accuracy. Tune prompt / thresholds as needed.

Enable auto-apply for high-confidence matches.

Add to remaining cleaner groups.

## Out of scope for Phase 3

Outbound messages from the bot (confirmations, reminders). Deferred until read-only operation is proven reliable and trusted.

Push/email notifications on conflicts — Phase 4.

Multi-account support (more than one bot WhatsApp number).

## Risks and mitigations

Baileys ban risk → dedicated account on a separate number (not personal). Read-only posture for v1 reduces signal to WhatsApp's heuristics.

Baileys breaking changes → pin version, budget ~half-day every 6–12 months for upgrades.

Auth state loss → /data/whatsapp-auth/ persists across rebuilds. Document re-pairing procedure in the add-on README.

Haiku parse errors → review queue catches anything below confidence threshold; user can always scroll the real group chat to audit what the bot saw.

## Definition of done

Step 1 complete: fake-inbound tests pass, review queue works, auto-apply rule behaves correctly on supplied sample messages.

Step 2 complete (user-owned): bot WhatsApp Business account exists on the SpeakOut number.

Step 3 complete: sidecar paired, added to one cleaner group, one week of real-message observation shows acceptable parse accuracy, then rolled out to remaining groups.

config.yaml version bumped, add-on README updated with setup steps for the bot account + pairing flow.